**C2203L - GROUP 4 - TASKSHEET**

| **Task** | **Start time** | **Finish time** | **Implemented by** | **Evaluation(%)** |
| --- | --- | --- | --- | --- |
| Feasibility study phase |  |  |  |  |
| Read, understand, analyze documents | 17/10/2022 | 20/10/2022 | Mai Văn Tuấn Anh  Nguyễn Hoàng Việt  Lê Hoàng Minh Khôi | 7% |
| Build a database | 20/10/2022 | 22/10/2022 | Mai Văn Tuấn Anh  Nguyễn Hoàng Việt | 50% |
| Contribute ideas to edit the database | 22/10/2022 | 23/10/2022 | Nguyễn Hoàng Việt | 17% |
| Contribute ideas to edit the database | 24/10/2022 | 25/10/2022 | Nguyễn Hoàng Việt | 20% |
| Browse and unify the database | 25/10/2022 | 25/10/2022 | Mai Văn Tuấn Anh | 10% |
| Requirement Analysis phase |  |  |  |  |
| User page analysis | 25/10/2022 | 26/11/2022 | Nguyễn Hoàng Việt | 50% |
| Analyze admin page | 27/10/2022 | 28/10/2022 | Nguyễn Hoàng Việt | 50% |
| Design phase |  |  |  |  |
| Design UI/UX interfaces for users | 29/10/2022 | 03/11/2022 | Mai Văn Tuấn Anh  Nguyễn Hoàng Việt | 80% |
| Design UI/UX interfaces for admin | 03/11/2022 | 04/11/2022 | Nguyễn Hoàng Việt  Lê Hoàng Minh Khôi | 10% |
| Development phase |  |  |  |  |
| Design registration, login, product display, order, compare, feedback functions in the user page | 04/11/2022 | 06/11/2022 | Mai Văn Tuấn Anh  Nguyễn Hoàng Việt | 75% |
| Design login, create an account, display, add, edit, delete products, product categories, display orders, feedback in the admin page | 06/11/2022 | 09//2022 | Mai Văn Tuấn Anh  Nguyễn Hoàng Việt | 60% |
| Testing phase |  |  |  |  |
| User page:  - Check login, register  - Check buttons, paths  - Check the compare and order function  - Check user feedback function | 09/11/2022 | 09/11/2022 | Mai Văn Tuấn Anh | 80% |
| Admin page:  - Check display, add, edit, delete products, product categories  - Check account creation for admin and user  - Check order display and user feedback | 09/11/2022 | 10/10/2022 | Lê Hoàng Minh Khôi  Nguyễn Hoàng Việt | 75% |
| Deployment phase |  |  |  |  |
| Submit source code and database | 11/11/2022 | 11/11/2022 | Mai Văn Tuấn Anh | 60% |

Hướng dẫn

* Task: Công việc mà các thành viên trong nhóm thực hiện để hoàn thành giai đoạn hiện tại. Các công việc này đa dạng, linh hoạt, không nhất thiết là giống hệt nhau với mỗi nhóm.
* Start time/ Finish time: Thời gian bắt đầu và thời gian kết thúc của thành viên khi thực hiện công việc đó.
* Implemented by: thành viên của nhóm thực hiện công việc đó.
* Evaluation (%): ước lượng hiệu quả công việc của thành viên so với tổng hiệu quả công việc của cả nhóm trong giai đoạn phát triển hiện tại. Do vậy, tổng phần trăm của các thành viên trong 1 giai đoạn sẽ bằng 100 %. Đây là con số rất quan trọng để đánh giá sự đóng góp của thành viên vào dự án và quyết định tới điểm Project của thành viên đó.
* Tài liệu này được nộp sau khi kết thúc một giai đoạn phát triển dự án.
* Tên tài liệu được đặt theo quy tắc: <tennhom>\_tasksheet.doc, ví dụ:
  + Nhóm 1 sẽ có tên tài liệu là: groupI\_tasksheet.doc